# Test plan for E-commerce web application

Project Name: E-commerce web application 
Prepared By: Team-B
Date: 2 April 2026
Tested URL: https://www.saucedemo.com/

Test Plan – E-commerce web application System

Introduction:

This test plan validates the functionality of SauceDemo, a demo e-commerce website. The focus is on login, product selection, cart, and checkout processes.

Objectives:

- Verify login functionality
- Validate product selection and cart behavior

- Ensure checkout process works correctly

-Check UI consistency

Scope:

In Scope:
- User authentication (Login/Logout)
- Product viewing
- Add to cart / remove
- checkout process

Out of Scope:
- Performance Testing
- Security Testing
- Real payment testing

Test Strategy:

Testing Types:
- Functional Testing
- UI Testing
- Regression Testing

Approach:
- Manual Testing
- Automation using Selenium (optional)

Test Environment:

- Website: SauceDemo
- Browser: Google Chrome
- OS: Windows
- Tools: Selenium, Postman (optional)

Test Data:

- Valid and invalid credentials
- Product selection

- checkout information

Entry Criteria:

- Application accessible
- Test environment ready
- Test data prepared

Exit Criteria:

- All test cases executed
- Critical bugs fixed
- Test report generated

Roles and Responsibilities:

- Tester: Executes test cases and reports bugs
- Developer: Fixes bugs (issues)

Schedule:

- Day 1: Design test cases
- Day 2: Execute login tests
- Day 3: Execute transaction tests
- Day 4: Reporting bugs and fix

Test Scenarios:

- Valid login
- Invalid login
- Add product to cart
- Remove product from cart

- complete checkout
- Logout

Defect Management:

- Log bugs with severity (High/Medium/Low)

-include steps to reproduce
- Include steps, expected and actual results

Risks:

- Demo system limitations
- Internet issues
- Time constraints

Mitigation Plan:

- Use stable internet
- Prioritize critical tests
- Retest after fixes

Deliverables:

- Test Plan 
- Test Cases
- Bug Reports
- Summary Report

Assumptions:

- SauceDemo simulates a banking system
- Users behave like bank customers

Limitations:

- Not a real production system
- Limited features (Limited real-world scenarios)